## Slide 1: MTA Business Service Center Operations Update
MTA Finance Committee Report
February 17, 2011

## Slide 2: Business Service Center is open
1-1-11 opening as scheduled
Very large project with two phases
First phase systems up and running
BSC and agency staff have spent long hours, supported by Internal Audit, to support the start-up process
Start-up issues have occurred and are being resolved

## Slide 3: Background
Business case projected savings of $25 million annually and a payback period of about 6 years
Board endorsed creating BSC in January 2008
“Go live” dates of January 1, 2011 (Release 1) and January 1, 2012 (Release 2) established

## Slide 4: Business Case
Shared service functions: Finance, HR and Pension
Benefits
  Standardization of business processes minimizes system customization and future software maintenance costs
  Efficient and cost effective customer service
  One source of consolidated data that is easy to access
  One chart of accounts for all agencies
  Reduction in paper use and movement toward electronic processing
Notes: <number>

## Slide 5
NYCT
LIRR
MNR
B&T
HQ
MTAB
LIB
Payroll
Procurement
Accts Pay
Financial Reporting
Human Resources
Pension DB Plans
2012
2012
2012
2012
2012
2012
2012
Business Service Center opened its doors for business on 1-1-11
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
*Note: The BSC operates all agencies’ procurement systems and performs consolidated procurement services for headquarters and Bridges and Tunnels.
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
2011
Notes: <number>

## Slide 6: Estimated scale of Phase 1 Operations
$1.3B worth of payroll actions for 15.8K employees
72,000 procurement actions worth $5B
516,000 payments worth $4 billion
12,000 personnel actions

## Slide 7: Transformational Change is Not Painless
Sharing services and re-designing administrative processes is a big shift for the MTA
System design requires time of subject matter experts—same people who have full-time work obligations
“Go live” is always labor intensive
  Learning curve
  Reliance on system to conduct real business

## Slide 8: Start-up issues have occurred and are being resolved
Interfaces with legacy systems
Work process mapping errors
Data conversion errors or omissions
Work backlog due to blackout period and system familiarization
Additional training needs

## Slide 9: Next Steps
Achieve steady state
Improve efficiency and user acceptance
Design, test and implement phase 2 for Jan. 2012
  $4.3 billion of payroll actions for 49,000 employees
  98,000 personnel actions
Document business case savings