## Slide 1: MTA Track Program Review
<number>
Presentation to CPOC
February 17, 2011
STRATEGIC INITIATIVES GROUP
CAPITAL PROGRAM MANAGEMENT
OFFICE OF CONSTRUCTION OVERSIGHT / IEC AGENCY TRACK PROGRAMS
Notes: <number>

## Slide 2
<number>
  The MTA agency track programs deliver safe and reliable track
  Agency track program spending varies widely due to significant differences in methods, constraints and asset needs
  Key areas of opportunity suggest $50 million in annual MTA-wide track efficiency improvement potential:
    Labor efficiency
    Overtime
    Substitute service
  The MTA agencies are presently pursuing initiatives directed towards realizing the identified efficiency potential
Summary
Notes: <number>

## Slide 3
<number>
Track statistics defy typical MTA rankings, with each agency leading in a different asset area
Mainline track miles*
MNR
NYCT
LIRR
Mainline track switches*
NYCT
LIRR
MNR
547
855
1,754
LIRR
348
NYCT
MNR
113
Mainline track grade (road) crossings*
* The scope of this study is restricted to mainline track and does not examine yard track
Rail
Tie
Ballast
Notes: <number>

## Slide 4
<number>
During 2005 - 2009, the agencies invested an average of $520 million per year through programs tailored to deliver safe and reliable track
MNR*
2%
LIRR
4%
NYCT
5%
% train delays due to track, 2005 - 2009
* MNR figures based upon East of Hudson network (92% of track-miles)
Average annual track investment, 2005 - 2009
$ million
109
66
NYCT
335
213
MNR
76
34
LIRR
Operating
Capital
$ thousand / mainline track mile
MNR
103
LIRR
205
55%
45%
39%
61%
NYCT
508
36%
64%
Minimal delays due to track
Notes: <number>

## Slide 5
<number>
Variations in agency track spending are attributable to differing methods, constraints and asset needs
Track renewal method
    Track access: hours of operation, OTP, location, special events, other projects
    Work rules: scheduling flexibility, overtime, job title restrictions
    Asset life: track geometry, utilization, environment, etc.
Constraints
NYCT:
full track renewal
LIRR/ MNR:
compon-ent track renewal
Rail, thousand feet
MNR
575
LIRR
121
NYCT
849
Ties, thousands
Switches, each
188
59
143
Grade xings, each
150
Assets renewed by capital program,
2005 - 2009
    Trackbed
    Rail fasteners
    Rail joints
    Track surfacing
Other renewals
465
318
214
Notes: <number>

## Slide 6
<number>
Regardless of differences, labor expense is the largest opportunity for reducing track program cost
Construction / maintenance labor as % of track program expense, 2005 - 2009
MNR
LIRR
NYCT
Operating
Capital
Improve labor efficiency and reduce overtime
Notes: <number>

## Slide 7
<number>
Numerous indicators highlight opportunities for improving track program labor efficiency
Typical NYCT nighttime track access, hours
-38%
Shift length
Work window
* Amtrak’s Infrastructure Maintenance Program Evaluation Report, Amtrak Office of Inspector General, Sep 2009
Track workers per track mile
LIRR
-26%
MNR
NYCT example
LIRR example
Average switch renewal interval, years
International peers*
-22%
MNR
MNR example
Expand track access
Evaluate staffing level
Optimize asset renewals
Opportunities
Notes: <number>

## Slide 8
<number>
Reducing overtime will also help to minimize track program labor expense, particularly in the capital program
Overtime as % of track program labor expense, 2005 - 2009
Extensive track program overtime
    Schedule more work on weekdays (facilitated by expanded track access)
    Reallocate staff to shorten shifts (16 hour weekend shifts are typical)
    Avoid early start times in instances that will trigger full-day overtime pay
    Reassess work rules that provide overtime for routinely scheduled weekend workdays (only NYCT has first 8 hours of Saturday and Sunday on straight time)
MNR
15%
43%
LIRR
18%
33%
NYCT
6%
24%
Operating
Capital
Opportunities
Notes: <number>

## Slide 9
<number>
Substitute service represents a further significant opportunity for reducing track capital program cost at NYCT
Substitute service as % of typical NYCT renewal project expense
    Minimize duration of substitute service (use efficiency gains to speed project completion)
    Eliminate replacement bus service in areas with numerous alternatives (e.g., Manhattan CBD, Downtown Brooklyn, Long Island City)
    Minimize overtime incurred by staff supporting diversions
16%
11%
+51%
Switch
+91%
Track
27%
14%
2009
1999
NYCT
21%
MNR
1%
LIRR
3%
Substitute service as % of capital track program expense, 2005 - 2009
Opportunities
Notes: <number>

## Slide 10
<number>
A 10% improvement in each of the identified areas of opportunity suggests $50 million in annual efficiency potential
Annual MTA-wide efficiency potential, $ million
Total
Operating
Capital
Agencies are presently working to pursue this efficiency potential
Notes: <number>

## Slide 11
<number>
Current: full renewal
Less cost and disruption
NYCT analysis of nighttime track work, hours
Productive time
Work window
Shift length
Increased labor efficiency
Track access
Track renewal method
Pilot: component renewal
Examples of opportunities being pursued at NYCT
Other
    Review substitute service
    Pilot video-based track inspection
Notes: <number>
<number>
<number>

## Slide 12
<number>
Increased labor efficiency
Less cost and disruption
Insulated joint failures
Track access
Examples of opportunities being pursued at LIRR and MNR
Other
    Review asset renewal rates
    Identify good practices through ISRBG benchmarking group
    Analyze cost/benefit of increasing work window
    Apply industrial engineering techniques to maximize productive work time
    Use multi-department approach of NYCT study (involving track, operations, budget, etc.)
Failures cause delays
Repairs are laborious
A joint LIRR / MNR study is investigating ways to prevent insulated joint failures:
Notes: <number>
<number>
<number>

## Slide 13
<number>
  Benchmarking has provided insight into track program spending, agency-specific approaches and opportunities for improvement
  Identified areas of opportunity suggest $50 million in annual track program efficiency improvement potential
  The agencies will evaluate identified opportunities and develop agency-specific action plans to maximize efficiency in 2011 and out years
  The agencies will provide periodic progress updates to CPOC on their action plans
Conclusions
Notes: <number>