## Slide 1: Project Gates
<number>
<number>
Briefing to the
Capital Program Oversight Committee February 2011
Capital Program Management
Notes: <number>
<number>

## Slide 2: Capital Program Reviews to Ensure Best Value
<number>
Validate
Benefits
26,265
Key intervention points where targeted analysis of needs, alternatives, and outcomes ensure:
  Strategic Alignment
  Lowest life-cycle cost solution
  Intended benefit
<number>
Construction
Design
Inception
In Service
Analytical
Review
Lessons Learned
Program
Initiation
  To deliver planned benefits at the lowest life-cycle cost
Notes: <number>

## Slide 3
<number>
26,265
Review of projects before including in the Capital Program
What used to happen: process allowed for full asset replacement in-kind, individual agencies established standalone strategies, missing opportunities for shared efforts
New value added review: Ensure benefits of improving safety, reliability and service delivered at lowest life-cycle costs:
  Eliminate projects that are not priorities
  Replace only those components of the asset that need replacement
  Seek shared investment opportunities to serve needs of more than one agency
Examples:
  NYCT Subways: stations and other assets changed from full rehabilitations to component-based renewals
  MNR Harmon Shop: provides capacity to service locomotives for both LIRR and MNR
Results: Resubmitted 2010-2014 Capital Program reduced by $2 billion without compromising benefits
<number>
Construction
Design
Inception
In Service
Program
Initiation
Notes: <number>

## Slide 4
<number>
26,265
<number>
Construction
Design
Inception
In Service
Analytical
Review
Review Before Final Design
What used to happen: Little MTA oversight of operating impacts or alternatives analysis to affirmatively capture savings
New value added review: Confirm that:
  Project is still necessary
  The needed benefit cannot be delivered for less (Alternatives Analysis and Asset Class Reviews)
  The investment will deliver Operating Budget savings
  For complex projects, that all risks have been identified, mitigated and appropriately considered in preparing the cost and schedule (Risk Assessments on complex projects)
Examples:
  MNR Bridge-23 Substation in Mount Vernon: $523k annual energy cost savings
  NYCT 207th St. Overhaul Shop Heating: $5m in up front capital cost savings
Results: In addition to up front capital savings, $13 million in operating savings have been identified to date
Notes: <number>

## Slide 5
<number>
26,265
<number>
Construction
Design
Inception
In Service
Validate
Benefits
Review after design but before proceeding to construction
What used to happen: Projects within budget largely moved forward once design completed, including Technology projects which have a history of installation difficulties
New value added review: Ensure the business case still holds
  Confirms implementation risks are accounted for
  Ensures appropriate allowances for testing and commissioning
  Analysis allows for a go or no go decision based on budget/schedule
  Capture bid savings for future project needs
Results: To date, $200 million in bid savings have been captured. The overall goal is for original intended benefits to be delivered on time and on budget.
Notes: <number>

## Slide 6
<number>
26,265
<number>
Construction
Design
Inception
In Service
Lessons Learned
Review at conclusion of project
What used to happen: Identification of lessons learned varied by agency and project; not consistently applied; no shared best practices
New value added review: Continuous Improvement
  Identify failures and challenges and modify going-forward approach
  Share implementation mitigation strategies across the agencies
  Better prepare for operating and maintaining the new asset on a life-cycle basis
Anticipated Results: Objective is to deliver on time & budget our commitments to stakeholders by eliminating avoidable recurring problems.
Notes: <number>

## Slide 7: Future Opportunities for Reviews and Interventions
<number>
What used to happen: Analytics insufficient to support prioritization of investments across asset classes and agencies
New value added review: Transit Asset Management Database
  Model tradeoffs when applying constraints of a funded 5-Year Plan to unconstrained 20-Year Needs
  Prioritization within and across asset classes
Anticipated Results: Executive / Board ability to understand and influence tradeoffs between needed investments
What used to happen: Inception review limited to consistency with 20-Year Needs; decentralized prioritizations
New value added review:
  Priority projects identified by selection criteria consistent with MTA strategic goals
  Asset Class Strategies: Rolling Stock initiative
Anticipated Results: Only priority work is funded without compromising benefits.
Twenty-Year Needs Assessment
Five-Year Capital Program
Outcome Make Every Dollar Count!
Notes: <number>

## Slide 8
<number>
Value Added Reviews Replace Paper Processes
26,265
<number>
Project Gates
Targeted Interventions
Benefits for Less
To avoid creating a process burden:
Reviews will focus on best opportunities for success
Apply forward looking analysis at Key Points
Eliminate Non-Value Added, Labor Intensive Administrative Activities
  Expectation of administrative reductions to be comparable to those taken in the operating budget
Reduce Paper Process
Notes: <number>