## Slide 1
Canarsie Tunnel Rehabilitation Project
20 May 2019
MTA Transit Committee

## Slide 2
NYCT staff assisting customers at Union Square and Bedford Av
Notes: Service has been operating relatively smoothly the first few weeks. As we anticipated, the L has been crowded at times, but our customers have been remarkably flexible, and a great many have actively sought out and stuck with alternate routes that have shorter wait times and less crowding.
We did experience a few incidents this week in Brooklyn, including a CBTC connectivity issue and a broken third rail (CONFIRM), which unfortunately disrupted L service but were not related to the construction work or the L Project.
Staff from across NYCT have been out along the L line helping customers understand the service alternatives, making real-time service announcements, managing crowding in stations and on trains, and offering support.
We have addressed most of the technical issues we initially had with our countdown clocks, and we continue to work to improving announcements and other customer communications both in stations and on trains.
We appreciate all the feedback we’ve received from our customers – and employees – on ways to improve our operations and communications.

## Slide 3
Alternate subway service: ACGJM7
Notes: We’ve been pleased to see J/M ridership between Brooklyn and Manhattan increase by about 50%. L ridership is down by a similar percentage, which shows how receptive New Yorkers have been to using other alternatives.

## Slide 4
Union Square L with reduced weeknight service
Notes: Although many customers have chosen to take alternate routes, we still typically see a few customers who are unable to fit on board at Union Square between 9pm and 11pm on weeknights.

## Slide 5
Alternate bus service: M14 & Williamsburg Link B91/B92
Notes: As far as alternate bus service, ridership on the Williamsburg Link has been relatively light and many customers in this area seem to be walking to and from their destinations. We are keeping an eye on this bus service and will make adjustments.
However, ridership on the M14 has increased notably (ADD NUMBER).
We continue to work with our NYPD partners to keep these buses moving and are excited for the upcoming SBS implementation, which will further improve bus service along 14 St.

## Slide 6
1 Av L during weeknight service “ramp down” period
Notes: That said, we are also hoping to further increase ridership on the M14, which for many trips across Manhattan is faster than the L, given the 20 minute headways, and the scheduled hold at Union Square as Brooklyn-bound trains approach the single-track segment.
The picture on the left shows customers leaving a Brooklyn-bound train at First Avenue. We will continue to encourage customers going crosstown to take the M14, which will make more room on the L for customers traveling to Brooklyn.

## Slide 7
Bedford Av L on weekend afternoons
Notes: Another area that we will continue to monitor as the summer season approaches is crowding at Bedford Av, particularly on weekends. While this station is always busy, we expect activity to increase during the warm weather months. We will continue to have staff actively monitoring the station to prevent overcrowding, and we encourage customers to use the free Williamsburg Link as an alternative to and from this popular area.

## Slide 8
NYCT staff assisting customers during first three weeks of L Project
Notes: Lastly, I want to thank the many NYCT staff who’ve upped their game to work across disciplines and provide top-notch, proactive customer service. Thanks also to our NYPD colleagues for their assistance in keeping customers safe and trains moving.

## Slide 9
L Program overview
Sandy recovery
Enhanced resiliency
Core capacity improvements
Station upgrades
Notes: Reminder of the L train program overview
Recovery from superstorm Sandy
Replacement of power and signal cables
Stabilization of bench wall
Resiliency improvements
Floodproofing measures, including sealing of vents
Increase pump capacity
Cable redundancy
Pump and fan controls and electrical systems placed out of flood zone
Core capacity upgrades
Increase power capacity
Improved efficiency of systems
Switch upgrades at 3 Av and Bedford Av
Station upgrades
Circulation and accessibility upgrades
  On L @ 6 Av, Union Sq, 1 Av, Bedford Av, Lorimer
  On J/Z @ Marcy Av, Hewes St, Flushing Av, Broadway Junction
  On G @ Court Square, Nassau Av, Metropolitan Av
State-of-good-repair (Graham Av, Morgan Av, DeKalb Av, Bushwick / Aberdeen

## Slide 10
Rebar installation and concrete pour for Ave B substation invert slab

## Slide 11
Stairs at new 1st Ave Entrance, south side

## Slide 12
Placeholder for new dust dashboard when ready
New stairs at Bedford Avenue Station

## Slide 13
Cable being pulled and strapped
Notes: Pulled & strapped CBTC Fiber Cable between N7th & Ave D Fan Plants.

## Slide 14
Removal of old track ties
Adjustment of new rail

## Slide 15
Track alignment
New mortar placed and third rail appurtenances installed

## Slide 16
Q2 track containment

## Slide 17
Demolition work inside Q2 track containment
Notes: Mechanical and manual demolition underway.

## Slide 18
Duct wall demolition and debris collection within containment

## Slide 19
Smoothing of tunnel liner surface post demolition

## Slide 20
Silica recorded levels: 06 May - 13 May We collected and analyzed samples throughout the weeknight work from 06 May – 09 May and during and after the construction period over the weekend of 10 - 13 May at two locations each on the 1 Av and Bedford Av station platforms for a total of 40 samples. In 38 samples there was not enough silica present to return a result that is greater than the level of sensitivity of the test. In the samples where the concentration of silica was measurable, the highest value was 13 µg/m3.

## Slide 21
Canarsie Tunnel Rehabilitation Project
20 May 2019
MTA Transit Committee